

**Project Diary - Software Engineering and Testing**

|  |  |
| --- | --- |
| **Team Name: CGP** | **Date: 03/03/2022** |

**Weekly Team Update**

* **Who is present at today’s scrum?**

A Rene Dralle B00138163

* **Who is absent:**

B Jack Dargan B00138090, C Timeea Simion B00126881

* **What each member completed since last week:**
  + **Team Member A:** Use-Case Diagram
  + **Team Member B**: Use-Case Specification
  + **Team Member C:** Use-Case Specification
  + **ALL :** Requirements Document
* **Roles to be taken this week:**
  + **Team Member A:** Scrummaster, Class Designer
  + **Team Member B:** DB Developer
  + **Team Member C:** Role to be taken

**Weekly Project Update**

* **What is the current status of project?**

We are on par with the project. Requirements Document is done

* **What was decided upon after today’s sprint?**

The next steps are the Class Diagram and the ERD, it’s important to have the interaction Diagram done by next week as well.

* **What was achieved during this week and during today’s sprint?**

The Roughwork on the Class Diagram is finished.

* **What was learned during today’s sprint?**

Cannot answer.

* **What was changed this week and during today’s sprint??**

The requirements document was actualized and left as be now.

* **What we agreed with supervisor/lecturer?**

To keep closer communication in the team.

**Project plans for next phase**

* **What will be done next?**

Finalizing the class diagram, finalizing interaction diagram, finalizing ERD

* **When will the next task be done by?**

Wednesday 09.03.2022 – 23:00